## Slide 1
Organizational Structure & Operations Management
Insights from Alphaventure Softwares
Presented by: Yasir, Yousha, Taha
Interviewee: Yousuf – Team Lead, Engineering

## Slide 2
Slide 2 — About the Company & Interviewee
Alphaventure Softwares
Team Lead Engineering interviewed (5+ years experience)
Semi-hierarchical, collaborative culture

## Slide 3
Slide 3 — Organizational Structure Overview
Semi-hierarchical
Leads/managers + open communication
Clear internal roles
Defined responsibilities within teams.
Cross-team clarity
Still improving, leading to occasional overlaps.
Example
Design → Dev → QA sometimes overlap

## Slide 4
Slide 4 — Communication Flow
Direct Communication
Across teams
Leads Bridge
Team ↔ management
Weekly Alignment
Cross-department meetings
Challenge
Dependency delays in tight timelines
Analogy: “Think of it like traffic: each team is its own lane, but the moment one slows, the entire flow gets stuck.”

## Slide 5
Slide 5 — Challenges in Current Structure
Overlapping Responsibilities
Cross-team Dependencies
Causing delays
Leads Juggling
Management + development work
QA Bottlenecks
When multiple projects hit testing

## Slide 6
Slide 6 — Suggested Structural Improvements
01
Cross-functional Squads
Move toward (Agile-inspired)
02
Clearer Ownership
Between Design, Dev, QA
03
Structured Communication
From leadership
04
Faster, Cleaner Handoffs
Example: A “mini-team” for each product instead of passing the work like a relay race.

## Slide 7
Slide 7 — Project Management Methodology
Hybrid model: Agile + Scrum + Kanban
Choose methodology based on project type
Tools: Notion for PM, documentation, sprints

## Slide 8
Slide 8 — Task Assignment & Monitoring
1
Task Assignment
By skill + workload
2
Sprint Boards & Standups
Weekly reviews
3
Bi-weekly Planning
For delivery
4
Blockers Resolution
Frequent + priority shifts

## Slide 9
Slide 9 — Operational Challenges
Scope creep
Client feedback delays
Technical blockers
Developers switching projects
QA overload

## Slide 10
Slide 10 — Recommendations & Conclusion
Improve Sprint Estimation
And buffer times
Reduce Priority Shifts
Last-minute changes
Automate Testing
Strengthen Cross-team Processes
Move Toward Squad-based Model
Ending line: “Alphaventure is already strong operationally, but with better cross-team structure and planning, the workflow can become even smoother and more scalable.”